Update as of 4/29/2024 - Project #1 East Breitung Avenue: The contractor is starting to work on the new storm sewer from Carpenter up to Chestnut this week and will also tie the water main in from East Breitung Avenue to Chestnut for Wednesday (weather permitting). The water crew plans to issue water outage notices the day before the work takes place.

Update as of 5/7/2024 - The last of the water services will be finished today.Contractor will continue to place storm sewer up to Laburnum Street. Contractor will look at starting the curb next week along with graveling the road.

Update as of 5/17/2024 - New curbing is finished, sidewalk will start next week and paving the first layer of black top middle of week if weather holds up.

Update as of 7/1/2024 - Project is complete